## Slide 1
www.expenseondemand.com
Hotfix Release Procedure

## Slide 2
www.expenseondemand.com
What is Hotfix?
.
A Hotfix is a quick correction to address a bug or defect and typically bypasses the normal software development process.
Hotfixes are typically applied to high- or severe-priority bugs that require immediate correction, such as a bug that breaks the functionality or security of the software.

## Slide 3
www.expenseondemand.com
Reason for the Hotfix
In any organisation, Hotfix are basically done for the critical issues i.e., Customer issues or any P0 issue.
So, after the Sanity has started on any environment. The build cannot
be contaminated due to merging of any issues because the other
areas might get impacted due to merging and, in some cases, the
issues fixes are promised to the customers to be delivered on time.

## Slide 4
www.expenseondemand.com
Duration for Hotfix release
Duration of Hotfix release depends upon:
The number of items in the Hotfix release
Impacted Area
Resource availability
Customer requirement (optional)
Note: It should not exceed more than 2 days.

## Slide 5
www.expenseondemand.com
Chase Dev Team for the status of
Hotfix?
During the QA Sanity, QAs should remind and chase the Dev team
to work on the Hotfix item.
Before the Production Sanity is completed, QA team will ask for
the deployment of Hotfix items on the Dev environment.
Once the deployment is completed on the Dev environment, ask
Dev Team to mark the issues resolved along with the RCA in the
VSTS.

## Slide 6
www.expenseondemand.com
Assign VSTS to respective QA
Once the deployment of Hotfix items is done in Dev environment, responsible QA should assign Hotfix VSTS items to the other QA’s.

## Slide 7
www.expenseondemand.com
Verification of RCA on the VSTS item
It is the responsibility of the QA to check the RCA present in the VSTS item.
If RCA is not present then, QA should assign the VSTS item back to the developer with the status Re-open as RCA helps to identify if there is any masked bug present in the impacted area and hence minimize the frequency of Customer issues and unwanted issues.

## Slide 8
www.expenseondemand.com
Hotfix items Verification in Dev environment (contd..)
Once the Hotfix item is assigned to QA team member, QA should follow the steps present in the VSTS if present. Make a complete video of the verification.
If steps are not present then check the screenshot of the customer Email and follow the steps, make a video of verification.
If still not able to understand the issue, contact developer and follow the steps, make a video of verification.

## Slide 9
www.expenseondemand.com
Hotfix items Verification in Dev environment (contd..)
After this, check the RCA and do the verification in the impacted areas also.
Once all the QAs are done with their verification and all the bugs
/ Enhancements are Closed, then along with the Team members,
do a quick round of sanity (Claim / Approve / Pay / Export)
Timely update in the channel for the percentage of Sanity completion.

## Slide 10
www.expenseondemand.com
Hotfix items Verification in Dev environment
As soon as 100% sanity is done, and QA team is confident enough to go for QA deployment then in channel then inform in the channel for the same.
Asked Deployment team to deploy all the hotfix items on QA environment and ask them to confirm so that QA Team can start verifying in QA environment after deployment.

## Slide 11
www.expenseondemand.com
Hotfix items Verification in QA environment (contd..)
After the QA deployment, QAs should start verification of Hotfix item which they had verified in Dev environment with RCA verification along with video/screenshots.
If any issue is found, immediately inform in the channel addressing the respective developer. Take a call with him, explain the scenario and discuss with the Stakeholders for the same to take the step further like continue with the hotfix release with issue or get a quick fix of it or take in the next release.

## Slide 12
www.expenseondemand.com
Hotfix items Verification in QA environment (contd..)
Once all the QAs are done with their verification and all the bugs / enhancements are Closed, then along with the Team members, do a quick round of sanity (Claim / Approve / Pay / Export)
Timely update in the channel for the percentage of Sanity completion and as soon as 100% sanity is done, and QA team is confident enough
to go for Production deployment then inform in the channel for the
same.

## Slide 13
www.expenseondemand.com
Hotfix items Verification in QA environment
Asked Deployment team to deploy all the Hotfix items on Production environment by next working day before 8:30 AM IST and ask them
to confirm so that QA Team can start verifying in Production
environment at 9:30 AM IST after deployment.

## Slide 14
www.expenseondemand.com
Hotfix items Verification in Prod environment
After the Production deployment, at 9:30 AM IST, QAs should start verification of Hotfix item along with Claim / Approve / Pay /
Export and provide the Sign Off on the Production Environment on
or before 12:30 PM IST.
Timely update in the channel for the percentage of Hotfix Sanity.

## Slide 15
www.expenseondemand.com
Always Remember (Contd..)
RCA should be present in the VSTS for all the items.
Update the sanity percentage on the channel for all the environments.
Chase the dev / mobile team for the deployment of Hotfix items time to time.
Ask the respective mobile developer whether it’s a normal upgrade or force upgrade.

## Slide 16
www.expenseondemand.com
Always Remember
While verifying the item on any environment the master plan should be ready for the next release.
While verifying the item on any environment continuously chase the dev team for the next release item ETA.
Customer issues are the priority and no call, or any other kind of work should be planned at that time.

## Slide 17
www.expenseondemand.com
Thank You